JDBV

Inception 2 Iteration Plan

Version 0.1

[Note: The following template is provided for use with the Rational Unified Process. Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document. A paragraph entered following this style will automatically be set to normal (style=Body Text).]

[To customize automatic fields in Microsoft Word (which display a gray background when selected), select File>Properties and replace the Title, Subject and Company fields with the appropriate information for this document. After closing the dialog, automatic fields may be updated throughout the document by selecting Edit>Select All (or Ctrl-A) and pressing F9, or simply click on the field and press F9. This must be done separately for Headers and Footers. Alt-F9 will toggle between displaying the field names and the field contents. See Word help for more information on working with fields.]

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 24/Oct/02 | 0.1 | Initial version | Brian Sidharta |

Table of Contents

1.	Introduction	4

1.1	Purpose	4

1.2	Scope	4

1.3	References	4

2.	Plan	4

2.1	Iteration Tasks	4

2.2	Deliverables and Artifacts	4

3.	Use Cases	5

4.	Evaluation Criteria	5

Inception 2 Iteration Plan

# Introduction

[The introduction of the Iteration Plan provides an overview of the entire document. It includes the purpose, scope, definitions, acronyms, abbreviations, references, and overview of this Iteration Plan.]

## Purpose

The Iteration Plan describes the detailed plans for the second Inception Phase of the DBVis project.  During this iteration, the requirements of the system will be further defined, and the high level plan for execution of the full project will be developed.

[Specify the purpose of this Iteration Plan.]

## Scope

The Second Inception Iteration Plan applies to the project being developed by CS327 Fall ’02 Group 48.  This document will be used by the Project Manager and by the project team.

[A brief description of the scope of this Iteration Plan; what Project(s) it is associated with and anything else that is affected or influenced by this document.]

## References

- DBVis Vision

[This subsection provides a complete list of all documents referenced elsewhere in the Iteration Plan. Identify each document by title, report number if applicable, date, and publishing organization. Specify the sources from which the references can be obtained. This information may be provided by reference to an appendix or to another document.]

# Plan

The Second Inception Iteration will further develop the product requirements and establish the overall development plan for the DBVis application.  The major use cases will be developed.

## Iteration Tasks

| Task | Start | End |
| --- | --- | --- |
| INCEPTION 2 | 14 Oct 2002 | 28 Oct 2002 |
| Role and Document Choosing | 16 Oct 2002 | 23 Oct 2002 |
| Initial Inception Deliverables | 26 Oct 2002 | 26 Oct 2002 |
| Review Inception Deliverables | 27 Oct 2002 | 28 Oct 2002 |

## Deliverables and Artifacts

The following deliverables or artifacts will be generated and reviewed during the Second Inception Iteration:

| Artifact Set | Document | Responsible Owner |
| --- | --- | --- |
| Management Set | Vision Statement | TBD (System Analyst) |
|  | Risk List | TBD (Manager?) |
|  | Software Development Plan | Brian Sidharta |
|  | Iteration Plan - Elaboration | Brian Sidharta |
|  | Development Case | Brian Sidharta |
| Environment | Tools | TBD (CMM) |
| Business Modeling Set | Glossary | TBD (System Analyst) |
| Requirements Set | Use-Case Model | TBD (Req. Specifier) |
|  | Use Case – Import Schema | TBD (Req. Specifier) |
|  | Use Case – Add Table to Diagram | TBD (Req. Specifier) |
|  | Use Case – Add Column to Query | TBD (Req. Specifier) |

[Detailed diagrams showing timelines, intermediate milestones, when testing starts, beta version, demos and so on for the iteration.]

# Use Cases

During this iteration, all significant use cases and actors will be identified.  The basic flows and key alternative to the major use cases will be determined and documented in the Use Case Specifications.  The design and implementation of use cases will begin in the next iteration.

[List the use cases and scenarios that are being developed for this iteration.]

# Evaluation Criteria

This iteration will be considered a complete success if the following criteria are met by 28 Oct 2002:

- Initial requirements analysis is complete.

- The artifacts listed in section 2.2 are complete and reviewed.