dbViZ

Software Development Plan

Version 1.4

[Note: The following template is provided for use with the Rational Unified Process. Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document. A paragraph entered following this style will automatically be set to normal (style=Body Text).]

[To customize automatic fields in Microsoft Word (which display a gray background when selected), select File>Properties and replace the Title, Subject and Company fields with the appropriate information for this document. After closing the dialog, automatic fields may be updated throughout the document by selecting Edit>Select All (or Ctrl-A) and pressing F9, or simply click on the field and press F9. This must be done separately for Headers and Footers. Alt-F9 will toggle between displaying the field names and the field contents. See Word help for more information on working with fields.]

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 23/Oct/2002 | 1.0 | Initial draft for feedback | Brian Sidharta |
| 08/Dec/2002 | 1.1 | Updated with feedback at end of E1 | Brian Sidharta |
| 14/Dec/2002 | 1.2 | Updated RUP roles | Aleksandra Faust |
| 15/Dec/2002 | 1.3 | Updated with feedback during E2 | Brian Sidharta |
| 09/Feb/2002 | 1.4 | Updated with new team members | Aleksandra Faust |

Table of Contents

1.	Introduction	4

1.1	Purpose	4

1.2	Scope	4

1.3	Definitions, Acronyms, and Abbreviations	4

1.4	References	4

1.5	Overview	4

2.	Project Overview	4

2.1	Project Purpose, Scope, and Objectives	4

2.2	Assumptions and Constraints	5

2.3	Project Deliverables	5

3.	Project Organization	5

3.1	Organizational Structure	5

3.2	Roles and Responsibilities	6

4.	Management Process	7

4.1	Project Plan	7

4.1.1	Phase Plan	7

4.1.2	Iteration Objectives	8

4.1.3	Releases	9

4.2	Iteration Plans	9

4.3	Project Monitoring and Control	9

4.3.1	Requirements Management Plan	9

4.3.2	Schedule Control Plan	9

4.3.3	Quality Control Plan	10

4.4	Risk Management Plan	10

4.5	Close-out Plan	10

5.	Technical Process Plans	10

5.1	Development Case	10

6.	Supporting Process Plans	10

6.1	Configuration Management Plan	10

Software Development Plan

# Introduction

[The introduction of the Software Development Plan should provide an overview of the entire document. It should include the purpose, scope, definitions, acronyms, abbreviations, references, and overview of this Software Development Plan.]

## Purpose

This Software Development Plan will define the development activities for developing the dbViZ system in terms of phases and iterations.

[Specify the purpose of this Software Development Plan.]

## Scope

This Software Development Plan describes the plan for developing the dbViZ database schema visualization tool as a CS327/329 class project.

This plan is influenced by the dbViZ Vision Statement [1].

[A brief description of the scope of this Software Development Plan; what Project(s) it is associated with and anything else that is affected or influenced by this document.]

## Definitions, Acronyms, and Abbreviations

Please refer to the dbViZ Glossary [2].

[This subsection provides the definitions of all terms, acronyms, and abbreviations required to properly interpret the Software Development Plan. This information may be provided by reference to the project’s Glossary.]

## References

- dbViZ Vision Statement

- dbViZ Glossary

- Rational Unified Process

- dbViZ Development Case

- dbViZ Iteration Plans

[This subsection provides a complete list of all documents referenced elsewhere in the Software Development Plan. Identify each document by title, report number if applicable, date, and publishing organization. Specify the sources from which the references can be obtained. This information may be provided by reference to an appendix or to another document.

For the Software Development Plan, the list of referenced artifacts includes:

Iteration Plans

Requirements Management Plan

Measurement Plan

Risk Management Plan

Development Case

Business Modeling Guidelines

User Interfaces Guidelines

Use-Case-Modeling Guidelines

Design Guidelines

Programming Guidelines

Test Guidelines

Manual Style Guide

Infrastructure Plan

Product Acceptance Plan

Configuration Management Plan

Evaluation Plan (only if this is a separate plan—normally this is addressed in Section 6.2 of the Software Development Plan)

Documentation Plan

Quality Assurance Plan

Problem Resolution Plan

Subcontractor Management Plan

Process Improvement Plan]

## Overview

This document contains the following information:

Project Overview  - provides a description of the project's purpose, scope and objectives.  It also defines the artifacts  that the project is expected to produce.

Project Organization - describes the organizational structure of the project team.

Management Process - defines the major phases and milestones for the project, and describes how the project will be monitored.

Technical Process Plans - provides an overview of the software development process, including methods, tools and techniques to be followed.

Supporting Process Plans - this includes the configuration management plan.

[This subsection describes what the rest of the Software Development Plan contains and explains how the document is organized.]

# Project Overview

## Project Purpose, Scope, and Objectives

The primary goal of the dbViZ project is to allow team members to learn how to follow a software development process to construct software.  A secondary, but still important, goal is to construct an  Alpha-quality version of an application that can be transitioned for future development.

[A brief description of the purpose and objectives of this project and a brief description of what deliverables the project is expected to deliver.]

## Assumptions and Constraints

The end of the spring semester imposes a hard deadline for completing the project.  Because of this, emphasis will be placed on constructing a system that includes a large, but not necessarily fully detailed feature set (breadth instead of depth).

Additionally, our staffing is not negotiable, limiting the flexibility of the team skill set.  Midway through the project, the team may lose up to half of its members, forewarning us of the necessity to produce quality documentation.  It is assumed that if more than half of the members leave that that time, the project will be cancelled.

[A list of assumptions that this plan is based and any constraints, for example. budget, staff, equipment, schedule, that apply to the project.]

## Project Deliverables

The following deliverables will be produced during the project:

- Software Development Plan (this document)

- Vision Statement

- Use Case Model

- Use Case Specifications

- Use Case Realizations

- Development Case

- Glossary

- Software Architecture Document

- SQL ’92 Specifications Document

- Iteration Plans

- Iteration Assessments

- Build

[A tabular list of the artifacts to be created during the project, including target delivery dates.]

[A table of proposed versions of the Software Development Plan, and the criteria for the unscheduled revision and reissue of this plan.]

# Project Organization

## Organizational Structure

Professor Johnson and the CS327 TAs will evaluate the project at the end of the semester.  Their roles as Stakeholders are not clearly defined to the project team.  The team generally has no hierarchy, with individual members taking on management and review roles voluntarily. Below are the roles for Fall and Spring semesters.

| Role | Names |
| --- | --- |
| Project Manager | Brian Sidharta, Ross Paul |
| System Architect | Ross Paul, Sonia Kaura, Jianmei Fan |
| System Analyst | Abhay Sathe, Brian Schoudel |
| Requirements Specifier | Abhay, Sathe, David Hampshire, Sonia Kaura, Sandra Faust, Jianmei Fan, Brian Schoudel |
| Requirements Reviewer | David Hampshire, Jianmei Fan, Brian Sidharta, Ross Paul |
| Architecture Reviewer | Brian Sidharta |
| Designer | Sandra Faust, Jianmei Fan |
| Implementor-Integrator | Brian Schoudel, Abhay Sathe, David Hampshire, Brian Sidharta, Ross Paul |
| Code Reviewer | Ross Paul |
| Tester | David Hampshire, Sandra Faust |
| Configuration Management Manager | Ross Paul |
| User Interface Designer | Brian Sidharta |
| Tool Specialist | Brian Sidharta, Ross Paul |
| Web Site Administrator | Brian Schoudel, Sandra Faust |
| Recorder | David Hampshire, Sonia Kaura |

Team Roles for Fall semester (CD327)

| Role | Names |
| --- | --- |
| Project Manager | Brian Sidharta |
| System Architect | Ross Paul |
| System Analyst | Brian Schoudel |
| Requirements Specifier | Sandra Faust, Brian Schoudel |
| Requirements Reviewer | Brian Sidharta, Ross Paul |
| Architecture Reviewer | Brian Sidharta |
| Designer | Larry Knox, Uday Kale, Brian Schoudel, Brian Sidharta, Ross Paul, Sandra Faust |
| Implementor-Integrator | Brian Schoudel, Brian Sidharta, Ross Paul, Sandra Faust, Larry Knox, Uday Kale |
| Code Reviewer | Ross Paul, Brian Sidharta |
| Tester | Jim Rarick, Sobby Gandotra |
| Configuration Management Manager | Ross Paul |
| User Interface Designer | Brian Sidharta |
| Tool Specialist | Brian Sidharta, Ross Paul |
| Web Site Administrator | Brian Schoudel, Uday Kale, Sandra Faust (back up) |
| Recorder | Sobby Gandotra, Larry Knox |

Team Roles for Spring semester (CD329)

[Describe the organizational structure of the project team, including management and other review authorities.]

## Roles and Responsibilities

Team members have volunteered for the following roles as defined by the Rational Unified Process [3] with the exception of the Implementor-Integrator and Recorder.  At this time, we are only selecting roles needed to complete elaboration.

| Role | Description |
| --- | --- |
| Project Manager | Allocates resources, shapes priorities, coordinates interactions with the customers and users and generally tries to keep the project team focused on the right goal. The project manager establishes a set of practices to ensure the integrity and quality of project artifacts. |
| System Architect | Leads and coordinates technical activities and artifacts throughout the project. The architect establishes the overall structure for each architectural view: the decomposition of the view, the grouping of elements and the interfaces between these major groupings. |
| System Analyst | Leads and coordinates requirements elicitation and use-case modeling by outlining the system’s functionality and delimiting the system. |
| Requirements Specifier | Details the specification of a part of the system's functionality by describing the Requirements aspect of one or several use cases and other supporting software requirements. The requirements specifier may also be responsible for a use-case package, and maintains the integrity of that package. |
| Requirements Reviewer | The requirements reviewer plans and conducts the formal review of the use-case model. |
| Architecture Reviewer | The architecture reviewer role plans and conducts the formal reviews of the software architecture in general. |
| Designer | Defines the responsibilities, operations, attributes, and relationships of one or several classes, and determines how they will be adjusted to the implementation environment. In addition, the designer role may have responsibility for one or more design packages, or design subsystems, including any classes owned by the packages or subsystems. |
| Implementor-Integrator | Responsible for developing and testing components, in accordance with the project’s adopted standards. Additionally, the Implementor-Integrator integrates components into the system. |
| Code Reviewer | Ensures the quality of the source code, and plans and conducts source code reviews. The code reviewer is responsible for any review feedback that recommends necessary rework. |
| Tester | Responsible for the core activities of the test effort, which involves conducting the necessary tests and logging the outcomes of that testing. |
| Configuration Management Manager | Provides the overall Configuration Management (CM) infrastructure and environment to the product development team. The CM function supports the product development activity so that developers and integrators have appropriate workspaces to build and test their work, and so that all artifacts are available for inclusion in the deployment unit as required. The configuration manager also has to ensure that the CM environment facilitates product review, and change and defect tracking activities. The configuration manager is also responsible for writing the CM Plan and reporting progress statistics based on change requests. |
| User Interface Designer | Leads and coordinates the prototyping and design of the user interface. |
| Tool Specialist | Responsible for the supporting tools on the project. This includes selecting and acquiring tools. The tool specialist also configures and sets up the tools, and verifies that the tools work. |
| Web Site Administrator | Responsible for maintaining the project web site, which contains project news, general project information and project documentation. |
| Recorder | Responsible for writing a “Meeting Minutes” document after each team-wide meeting and making it available to all team members. |

[Identify the project organizational units that will be responsible for each of the disciplines, workflow details, and supporting processes.]

# Management Process

## Project Plan

### Phase Plan

A Work Breakdown Structure is being prepared and will be provided in the next version of this document (TBD).

The development of the dbViZ system will be conducted using a phased approach where multiple iterations occur within a phase. The phases and the relative timeline is shown in the table below:

| Phase | # of Iterations | Start | End |
| --- | --- | --- | --- |
| Inception Phase | 2 | 24/Sep/02 | 04/Nov/02 |
| Elaboration Phase | 2 | 28/Oct/02 | 16/Dec/02 |
| Construction Phase | 3 | 03/Feb/03 | 28/Apr/03 |
| Transition Phase | 1 | 21/Apr/03 | 05/May/03 |

The table below describes each phase and the major milestone that marks the completion of the phase.

| Phase | Description | Milestone |
| --- | --- | --- |
| Inception Phase | The Inception Phase will develop the product requirements and establish the business case for the dbViZ. The major use cases will be developed as well as the high level Software Development Plan. | The Lifecycle Objectives Milestone at the end of the phase marks the completion of Requirements Definition and System Function Scoping. |
| Elaboration Phase | The Elaboration Phase will analyze the requirements and will develop the architectural prototype. At the completion of the Elaboration Phase, all use cases selected for Release 1.0 will have completed analysis and design. The architectural skeleton will test the adequacy of the architecture for Release 1.0. | The Lifecycle Architecture Milestone at the end of the phase marks the completion of the architecture design and skeleton implementation, and definition of all use cases. |
| Construction Phase | During the Construction Phase, remaining use cases will be analyzed and designed. The implementation and test activities to support the R1.0a release will be completed. | The Initial Operational Capability Milestone at the end of the phase marks the release of an Alpha version of the system. |
| Transition Phase | The Transition Phase will prepare the R1.0a release for distribution to the CS327 Staff. | The 1.0a Release Milestone at the end of the phase marks the release of a packaged Alpha version of the system. |

[Include the following:

Work Breakdown Structure (WBS)

a timeline or Gantt chart showing the allocation of time to the project phases or iterations

identify major milestones with their achievement criteria

Define any important release points and demos.]

### Iteration Objectives

| Phase | Iteration | Description | Associated Milestones | Risks Addressed |
| --- | --- | --- | --- | --- |
| Inception Phase | I1 | Defines initial product requirements and Software Development Plan. | none | Develops initial requirements documents for review. |
|  | I2 | Defines product requirements and Software Development Plan. | Lifecycle Objectives Milestone | Develops realistic Software Development Plans and scope. |
| Elaboration Phase | E1 | Complete analysis and design for major use cases. Complete initial design of architecture. |  | Architecture can be reviewed. High-risk use cases can be reviewed. |
|  | E2 | Complete analysis and design for all use cases. Complete prototype of architecture. | Architectural Prototype | Architectural issues clarified. Technical risks mitigated. |
| Construction Phase | C1 | Implement skeleton of architecture. | R0.1 Software | Architecture available for implementors. |
|  | C2 | Implement and test high-risk use cases | R0.5 Software | High-risk use cases are implemented. |
|  | C3 – Develop Alpha release | Implement and test low-risk use cases. Complete alpha testing. | R1.0a Software | Defects minimized. |
| Transition Phase | T1 | Package R1.0a Software for distribution. | R1.0a Software | Usable system released for CS327 Staff. |

[List the objectives to be accomplished for each of the iterations.]

### Releases

This Software Development Plan addresses the development releases of the dbViZ system.  Key features as defined in the Vision Document [1] are targeted for the first Alpha release.

Release 0.1 (internal release) must include at a minimum the general skeleton architecture of the system.  It must be able to be started and stopped in a user-friendly manner.

Release 0.5 (internal release) must include at a minimum:

- Database schema importation for one database type.

- Diagram creation and editing.

Release 0.9a (Alpha) must include at a minimum:

- SQL query construction using a diagram.

[A brief description of each software release and whether it’s demo, beta, and so on.]

[Diagrams or tables showing target dates for completion of iterations and phases, release points, demos, and other milestones.]

## Iteration Plans

Please refer to dbViZ Iteration Plans.

[Each iteration plan will be enclosed in this section by reference.]

## Project Monitoring and Control

### Requirements Management Plan

[Enclosed by reference.]

### Schedule Control Plan

The project manager will maintain a summary schedule showing the expected date of each milestone.  Every week, using the weekly team meeting, the project manager will reevaluate the progress of the project, to determine whether the project is on schedule.

If the project is not on schedule, the project manager will consult with team members to determine corrective action, which may result in updating the schedule and/or reducing the number of optional functions that the system will perform.

[Describe the approach taken to monitor progress against the planned schedule and how to take corrective action when required.]

### Quality Control Plan

All deliverables are required to go through the appropriate review process. The review is required to ensure that each deliverable is of acceptable quality, using guidelines described in the Rational Unified Process [3] review guidelines and checklists.

[Describe the timing and methods to be used to control the quality of the project deliverables and how to take corrective action when required.]

[Enclosed by reference.]

## Risk Management Plan

[Enclosed by reference.]

## Close-out Plan

The Transition iteration plan will define the schedule for terminating the project, which will include making all deliverables available on the project web site, in addition to being sent directly to the CS327/329 Staff.

[Describe the activities for the orderly completion of the project, including staff reassignment, archiving of project materials, post-mortem debriefings and reports, and so forth.]

# Technical Process Plans

## Development Case

Refer to the dbViZ Development Case [4].

[Enclosed by reference.]

[List the documented project technical standards, etc., by reference:

Business Modeling Guidelines

User Interfaces Guidelines

Use-Case-Modeling Guidelines

Design Guidelines

Programming Guidelines

Test Guidelines

Manual Style guide]

# Supporting Process Plans

## Configuration Management Plan

Configuration Management for software artifacts will be handled using CVS on SourceForge.  Instructions on using CVS are distributed by the Configuration Management Manager.  This information is archived on the project FAQ.

Documentation will be maintained on the project web site at http://jdbv.sourceforge.net by the Web Site Administrators.

[Enclosed by reference]