## SIPCOMM MEMO

Date: Nov. 1,2000

From: Hal Weinreb

TO: Distribution via e-mail: Art Brody, Joe Flicek, John Hayden, Mike Keating, , Santo Pittsman, , Tom Wing, Gautam Nair, Knarig Arabshian, Li Wang and Zhou Zhen

SUBJECT: input.doc

Following is an updated status of the hardware and software problems for the 2.2 ephone. A review meeting was held on Oct 24 at Columbia with Mike Keating, Gautam Nair, Knarig Arabshian, Li Wang and Zhou Zhen in attendance. Tom Wing joined us by phone.

Two developer’s platforms have been put together by Mike using 2 of the stuffed PCB boards that ppi/TZ fabed last month. Mike and John Hayden were engaged in the compilation and emulation of the new  boot loader, Altera and the TI DSP software. We have not yet given ppi/TZ approval to proceed with the fabing  of the remaining 95 ephones of  the 100 order until this is completed in the event we have to add some SRAM memory.

| Hardware Problems | Hardware/Software Engineer | Status/Comments |
| --- | --- | --- |
| Altera EPLD. Mike found discrepancies among the two Columbia graphical design files (GDF) source codes and the Altera pin connections on the as-built 2.1 board. | Mike Keating and one of his associates. | This is no longer a problem. Mike has burnt the code from an existing 2.1 board’s Altera into the new 2.2 board Altera and it appears OK. He will finalize the tweaking of the timing after the complete board is put together and will document the source code. |
| New functional 2.2 developer’s board with the flash adapter runs for a short time then stops. | Mike Keating | New problem. Mike has worked with the DSP Research Co. emulator and has also worked with the Columbia TI emulator to get around this problem. |
| TI TMS320C32 DSP chip memory allocation (malloc) problem. | Knarig Arabshian with assistance from Henning. | This is still the major open problem. When the new DSP code was run on the existing 2.1 board it was found that only 50K out of the available 72K chip memory was being utilized and the complete code could not be loaded. Henning has rewritten the malloc code and it has now replaced the TI version but the problem persists. The debugging appears to also be related to the stack software and the effects are not consistent. As discussed below, approximately 70% of the stack software is new. At this time there does not appear to be a solution at hand other than to continue debugging this and the stack software. |
| Ephone software stack. | Gautam, Knarig, Li, Zhou | Approximately 22 out of the 55 modules (or approximately 70% of the code) in this 2.1 stack software are newly written or revised and needs to be compiled and debugged. Debugging is in-progress |
| Boot loader program | John Hayden | Software completed Debugging with the functional 2.2 board platform is in progress. |

hgw/”ephone 2.1-2.2 Status as of Oct.24, 2000”, Nov 1,2000